Proceedings of the 14th Meeting of the Building and Works Committee held under the Chairmanship of Shri A.R. Talwar, IAS, Principal Secretary to the Government of Punjab, Department of Technical Education & Industrial Training on 25th September, 2013 at 11:30AM in his office in Mini Secretariat, Sector-9, Chandigarh.

The following members were present:

- Mr.  Mohanbir  Singh Sidhu

Additional Director, Department of

Technical Education & Industrial Training, Punjab,  Chandigarh

- Dr. M.K. Jha

Professor & Head,

Department of Chemical Engg.

N.I.T., Jalandhar

- Er. Bhupinder Singh, Executive Engineer

Representative  of Chief Engineer, PWD (B&R), Punjab

- Dr. Tejinder Singh Sidhu, Director

Shaheed Bhagat Singh State Technical Campus, Ferozepur

- Mr. Inderpal Singh, Registrar

Shaheed Bhagat Singh State Technical Campus, Ferozepur

- Er. Bohar Singh, Assistant Professor

Deptt. of Civil Engg., SBSSTC, Ferozepur

Representative of Dean (IPRM), SBSSTC, Ferozepur

At the outset, Dr. T.S. Sidhu, Director, Shaheed Bhagat Singh State Technical Campus, Ferozepur welcomed the members to the 14th meeting of Building and Works Committee. Thereafter, with the permission of Chair, the agenda of 14th Building and Works Committee was deliberated upon and the following decisions were taken

Item No.: 14.1	Confirmation of the approved proceedings of the 13th Meeting of the Building and Works Committee.

Decision:	The proceedings of the 13th meeting of Building and Works Committee were confirmed.

Item No.: 14.2	Action taken report on the agenda points of 13th meeting

Decision:		The action taken report was noted and approved.

Item No.: 14.3    	Progress of New Girls Hostel

Decision:	Progress of girl hostel was noted. Further, it was decided to collect the DNIT, progress report, bills and testing reports from PWD (B&R) and put up these documents along with all inspection reports to Chairman, BOG for his satisfaction about the quality and quantity of material used.

-1-

Balance payments to PWD (B&R) should be released only after getting approval from Chairman BOG.

Item No.:  14.4   	Construction of 2nd & 3rd Floors of New Girls Hostel

Decision              	It was decided to obtain the cost estimates of 2nd and 3rd floors of Girls Hostel from the Office of PWD (B&R) and, thereafter, put up in the next meeting of Building and Works Committee for approval.

Item No.: 14.5   	Progress of Construction of New Lecture Rooms & Tutorial Halls

Decision              	Progress was noted. Further, it was decided to collect the DNIT, progress report, bills and testing reports from PWD (B&R) and put up these documents along with all inspection reports to Chairman, BOG for his satisfaction about the quality and quantity of material used. Balance payments to PWD (B&R) should be released only after getting approval from Chairman BOG.

Item No. 14.6    	Progress of Work Regarding New Boys Hostel under SC-ST Hostel grant Scheme of AICTE, New Delhi

Decision            	Keeping in view the recommendations of PWD (B&R), it was decided to construct 4 story hostel instead of 7 storey’s. Accordingly, cost estimates should be taken from PWD (B&R) for structural design of G+3 Floors and cost estimates for G+1 floors should be taken separately to ensure the availability of funds in the institute for construction of G+1 floors.

As two different designs have been received from the Office of Chief  Architect,  Punjab, it was approved to construct the hostel with the previous design as the new design is found to be costly.

Item No. 14.7   	Progress regarding proposed Gymnasium Hall

Decision           	It was approved to start the work at the earliest.

Item No. 14.8   	Furnishing Recommended for Ground Floor Lecture Halls & Tutorial Rooms of

Block F

Decision           	It was decided that cost estimate for the installations to be provided in Ground Floor Lecture Halls & Tutorial Rooms of Block F should be taken from PWD (B&R) and, thereafter, the said estimate should be put up in next meeting of Building & Works Committee for approval.

The meeting ended with a vote of thanks to the chair.

Director

Shaheed Bhagat Singh State

Technical Campus, moga road,  Ferozepur

Approved/Not Approved

Hon’ble Principal Secretary to the Govt. of Punjab.

Department of Technical Education & Industrial Training,

Chandigarh

-2-